## Slide 1
26 March, 2026
AI JOURNAL WITH SENTIMENT ANALYSIS
SPRINT 1
Notes: we still need to choose a logo and replace it with the one here

## Slide 2
AGENDA OVERVIEW
01
06
02
07
03
08
TEAM MEMBER ROLES AND RESPONSIBILITIES
MVP
IMPROVEMENTS MADE FROM FEEDBACK
TECHNOLOGIES
PROJECT DESCRIPTION
ALGORITHMS
04
09
TEAM WORKING AGREEMENT
DIAGRAMS
05
10
USER PERSONAS
PRODUCT BACKLOG

## Slide 3
AGENDA OVERVIEW CONTD.
11
16
12
17
13
18
SPRINT 1 BACKLOG
MVP
METRICS
OUR GITHUB
RETROSPECTIVE
LIVE APP DEMO
14
19
SPRINT 2 PLANNING
WIKI PAGE
15
20
PROJECT DEMO
TEAM NEXUS

## Slide 4
VANESSA AGBUGBA
SANKET MATROJA
Front End Developer
AI Generalist
SAI
Developer
KRISHNA
CHINTAN KOTADIYA
Scrum Master | Developer
Developer | Tester
RAFAELA HOLLANDA
Team Leader | Developer
TEAM MEMBERS
Notes: Are we including Professor Wong like he asked? I did it in case, if not, we can take it out.
Also we need Sanket's and Sai's roles
We also need pictures

## Slide 5
IMPROVEMENTS MADE FROM PROFESSOR’S FEEDBACK
4. AGENTIC AI
3. BOARD USAGE
2. RETROSPECTIVE FOCUS
1. TEAM PRESENCE
FEEDBACK:
FEEDBACK:
FEEDBACK:
FEEDBACK:
ONE MEMBER WAS AWAY DURING THE PRESENTATION VIDEO
ALL MEMBERS WILL RECORD TOGETHER GOING FORWARD
CONTINUE USING OUR BOARD FOR RETROSPECTIVES & PLANNING
KEEP RETROSPECTIVES STRICTLY ON PROCESS IMPROVEMENT
IMPLEMENTING AGENTIC AI IDEAS IN SPRINT 2
KUDOS FOR USING A BOARD IN OUR RETROSPECTIVE
TRY TO INTEGRATE AGENTIC AI / AI AGENTS INTO THE PROJECT
ONLY SPEAK ABOUT EFFECTIVENESS DURING RETROSPECTIVES
Notes: Used a random sad man's picture to depict mental health, lmk if it works! if not, we can change it.

## Slide 6
PROJECT DESCRIPTION

## Slide 7
Team Nexus
TEAM WORKING AGREEMENT
• Primary instant meeting platform: WhatsApp
• Video Meeting: Discord
Team members are expected to:
• Communicate respectfully and professionally
• Respond to messages within a reasonable time frame (ideally within 24 hours)
• Share progress updates, blockers, and concerns openly
• Use the agreed communication tools for all project-related discussions
COMMUNICATION PLAN
MEETINGS & AVAILABILITY
The team will hold three regular sync meetings per week:
• Sunday: 10:00 AM • Tuesday: 6:30 PM • Thursday: 9:00 PM
Additional meetings may be scheduled as needed based on sprint requirements. Expectations:
• All members should attend scheduled meetings
• If unable to attend, members must notify the team in advance
• Meeting notes and action items will be documented and shared

## Slide 8
• Task tracking tool: Jira
All project tasks will be:
• Clearly defined and assigned
• Tracked through Jira
• Updated regularly to reflect progress
• Completed before agreed internal deadlines
TASK MANAGEMENT
WORK EXPECTATIONS &
DEFINITION OF DONE
Each task is considered “Done” when:
• It meets the agreed acceptance criteria
• It is reviewed by at least one other team member (when applicable)
• Code runs without critical errors
• Relevant documentation is updated
• Changes are committed to the shared repository
Team members are responsible for:
• Completing assigned work on time
• Communicating blockers early
• Supporting teammates when needed
CONFLICT RESOLUTION
In the event of conflict:
1. The concerned party should first express the issue to the team openly and respectfully
2. The team will attempt to resolve the issue collaboratively
3. If unresolved, the issue will be escalated to the Team Leader / Scrum Coordinator
4. Further escalation (e.g., to the instructor) will be considered only if necessary

## Slide 9
STUDENT PERSONA
Age: 21
Gender: Female
Occupation: Undergraduate Computer Science Student
Sarah is a full-time college student balancing coursework, part-time work, and social commitments. During exam periods, her stress levels rise significantly, but she often ignores the early warning signs of burnout. She occasionally journals but finds long entries overwhelming and inconsistent. She wants a simple way to reflect daily without spending too much time.
Challenges:
  Experiences fluctuating stress levels during the semester
  Inconsistent journaling habits
  Difficulty recognizing emotional patterns over time
  Feels overwhelmed during midterms and finals
Goals:
  Track emotional trends throughout the semester
  Identify early signs of burnout
  Receive short, actionable suggestions
  Maintain better emotional balance during academic pressure
NAME: SARAH MARTINEZ

## Slide 10
WORKING PROFESSIONAL PERSONA
Age: 32
Gender: Male
Occupation: Software Engineer
David works remotely for a tech company and spends most of his day attending meetings and coding. While he performs well professionally, he often feels mentally drained without clearly understanding the cause. He values productivity and self-improvement but rarely pauses to reflect on his emotional state.
Challenges:
  Blurred boundaries between work and personal life
  Emotional fatigue during high-pressure deadlines
  No structured way to monitor mood patterns
  Limited time for long reflection exercises
Goals:
  Understand how work stress affects his mood
  Monitor emotional stability over time
  Receive quick, data-driven insights
  Improve work-life balance
NAME: DAVID CHEN

## Slide 11
WORKING PARENT PERSONA
Age: 40
Gender: Female
Occupation: HR Manager
Emiliy balances a demanding job with parenting responsibilities. Her schedule leaves little time for self-reflection, yet she recognizes the importance of emotional awareness. She often feels emotionally exhausted but cannot clearly identify triggers or patterns. She prefers simple, easy-to-use digital tools.
Challenges:
  Limited time for lengthy journaling
  Emotional fatigue from multitasking responsibilities
  Difficulty identifying emotional triggers
  Wants non-clinical, supportive guidance
Goals:
  Build daily emotional awareness
  Identify patterns in stress levels
  Receive manageable well-being suggestions
  Maintain emotional stability for herself and her family
NAME: EMILY PETERSON

## Slide 12
SELF-IMPROVEMENT ENTHUSIAST PERSONA
Age: 27
Gender: Male
Occupation: Fitness Coach
Alex actively tracks his workouts, sleep cycles, and productivity habits. He believes emotional well-being is just as important as physical health but lacks a structured system to measure it. He is interested in data-driven insights and enjoys tools that provide analytics and visualizations.
Challenges:
  Journaling apps provide no analytical insights
  No measurable way to track emotional consistency
  Wants deeper pattern recognition
  Prefers technology-backed recommendations
Goals:
  Quantify emotional trends
  Compare mood ratings with AI sentiment analysis
  Identify emotional volatility
  Optimize overall mental performance
NAME: ALEX RIVERA

## Slide 14
An AI-powered journaling application with real-time emotional analysis and visual mood tracking.
  Real-Time Sentiment Analysis – Journal entries are analyzed instantly using an NLP model.
  Mood Classification System – Each entry is labeled as Positive, Neutral, or Negative.
  Confidence Score Display – Shows the model’s certainty level for each classification.
  Immediate Mood Feedback – Provides short, supportive emotional insights after analysis
  Visual Mood Distribution – Displays a basic chart showing mood trends over time.
  Local Entry Persistence – Saves journal entries locally for later review (MVP scope).
MINIMAL VIABLE PRODUCT (MVP)

## Slide 15
● Journal Input Manager : Handles user journal entry input and submission through the web interface.
● Backend API Manager : Manages HTTP requests and communication between frontend, sentiment model, and database.
● Sentiment Analysis Manager : Processes journal text and classifies sentiment (Positive / Neutral / Negative).
● Confidence Scoring Module: Extracts prediction probability scores from the DistilBERT output.
● Mood Feedback Generator: Converts sentiment results into short, supportive emotional insights.
● Data Persistence Layer : Stores journal entries, sentiment labels, confidence scores, and timestamps.
● Mood Visualization Manager: Retrieves stored data and generates mood distribution charts over time.
COMPONENTS

## Slide 16
ARCHITECTURE DIAGRAM

## Slide 17
ER DIAGRAM

## Slide 18
CONTEXT DIAGRAM

## Slide 19
SEQUENCE DIAGRAM - JOURNAL ENTRY

## Slide 20
DASHBOARD
SEQUENCE DIAGRAM

## Slide 21
PRODUCT BACKLOG
Core Journal
Functionality
Processing &
AI Analysis
Results &
User Feedback
US1 – Journal Entry Submission
As a user, I want to write and submit a journal entry so that I can reflect on my daily emotions.
Acceptance Criteria
  Text input available
  Submit button works
  No empty submissions allowed
Priority: Must Story Points: 3
US7 – Input Validation
As a user, I want input validation so that my journal entries follow length and character rules.
Acceptance Criteria
  Maximum length enforced
  Allowed characters validated
  Empty submissions prevented
Priority: Must Story Points: 2
US10 – Reset Input Field
As a user, I want the input field to reset after submission so that I can write a new entry easily.
Acceptance Criteria
  Input cleared after successful submission
Priority: Must Story Points: 1
US2 – Journal Entry Processing
As a user, I want my journal entry to be processed after submission so that I can receive emotional analysis.
Acceptance Criteria
  Entry sent to backend successfully
  No submission errors
Priority: Must Story Points: 5
US3 – AI Sentiment Analysis
As a user, I want my journal entry analyzed by AI so that I understand whether my emotional tone is positive, neutral, or negative.
Acceptance Criteria
  Backend sends text to the model
  Sentiment label returned
Priority: Must Story Points: 8
US4 – Confidence Score
As a user, I want to see how confident the system is in its prediction so that I can better interpret the result.
Acceptance Criteria
  Confidence score extracted
  Score returned with prediction
Priority: Should Story Points: 2
US5 – Sentiment Result Display
As a user, I want to see my sentiment result immediately after submission so that I receive instant feedback.
Acceptance Criteria
  Sentiment label displayed
  Confidence score displayed
  No page reload
Priority: Could Story Points: 3
US6 – Mood Visualization
As a user, I want to see a simple visualization of my mood history so that I can begin identifying patterns.
Acceptance Criteria
  Chart renders correctly
  Visualization updates after submission
Priority: Should Story Points: 5
US8 – Submission Confirmation
As a user, I want a confirmation message when my entry is submitted so that I know it was received.
Acceptance Criteria
  Confirmation message displayed in UI
Priority: Must Story Points: 2

## Slide 22
PRODUCT BACKLOG
Additional Features
US5 – Sentiment Result Display
As a user, I want to see my sentiment result immediately after submission so that I receive instant feedback.
Acceptance Criteria
  Sentiment label displayed
  Confidence score displayed
  No page reload
Priority: Could Story Points: 3
US6 – Mood Visualization
As a user, I want to see a simple visualization of my mood history so that I can begin identifying patterns.
Acceptance Criteria
  Chart renders correctly
  Visualization updates after submission
Priority: Should Story Points: 5
US8 – Submission Confirmation
As a user, I want a confirmation message when my entry is submitted so that I know it was received.
Acceptance Criteria
  Confirmation message displayed in UI
Priority: Must Story Points: 2
US11 – User Registration
As a user, I want to register an account so that my journal entries are securely stored
Acceptance Criteria
  Email & password required
  Password hashed
  User saved in database
  Duplicate email prevented
Priority: Will not have Story Points: 5
US12 – User Login
As a user, I want to log in so that I can access my journal dashboard.
Acceptance Criteria
  JWT token generated
  Protected routes enforced
  Login error handling
Priority: Will not have Story Points: 5
Future Features
Detailed spreadsheet here

## Slide 23
SPRINT 1 BACKLOG
Sprint Name: Sprint 1
Sprint Duration: February 20 – March 2026
Sprint Length: 3 Weeks
Sprint Goal
Deliver a functional journaling workflow that allows users to submit journal entries and begin sentiment analysis processing.
Stories Committed
US1, US2, US3, US4, US5, US6, US7, US8, US9, US10, US13
Total Story Points Committed: 51
Detailed spreadsheet here

## Slide 24
SPRINT 1 TASK BREAKDOWN
During Sprint 1, user stories were decomposed into technical tasks to distribute work among team members and track implementation progress.
Task breakdown allows the team to:
  Assign clear responsibilities
  Estimate development effort
  Track sprint progress
  Enable parallel development
Detailed spreadsheet here

## Slide 25
SPRINT 1 TEST CASE
Detailed spreadsheet here

## Slide 26
SPRINT 1 TEST CASE
Detailed spreadsheet here

## Slide 27
SPRINT 1 TEST CASE
Detailed spreadsheet here

## Slide 28
SPRINT 1 TEST CASE
Detailed spreadsheet here

## Slide 29
SPRINT 1 TEST CASE
Detailed spreadsheet here

## Slide 30
SPRINT 1 TEST CASE SUMMARY

## Slide 31
SPRINT 1 STORIES COMPLETED
Detailed spreadsheet here
  US1 - Journal entry submission
  US2 - Journal entry processing
  US3 - AI sentiment analysis
  US4 - Confidence score display
  US5 - Sentiment result display
  US7 - Input validation
  US8 - Submission confirmation
  US9 - Error handling
  US10 - Input field reset
  US13 — View previous journal entries - half completed

## Slide 32
These stories will be carried over to Sprint 2 for completion:
  US6 - Mood visualization
  US13 - User related
Deferred Stories (Out of Sprint Scope)
The following stories were intentionally excluded from Sprint 1, as they were classified as Will Not Have for the MVP:
  US11 – User Registration
As a user, I want to register an account so that my journal entries are securely stored.
  US12 – User Login
As a user, I want to log in so that I can access my journal dashboard.
These features are planned for future sprints after the core journaling and sentiment analysis functionality is fully implemented.
SPRINT 1 STORIES NOT COMPLETED
Detailed spreadsheet here

## Slide 33
METRICS
WHAT IS TEAM VELOCITY? THE TOTAL NUMBER OF STORY POINTS COMPLETED IN THIS SPRINT — NOT ISSUE COUNTS. TEAM NEXUS COMPLETED 28 STORY POINTS IN TN SPRINT 1. THE COMMITTED SCOPE WAS 41 POINTS; 13 POINTS REMAINED OUTSIDE THE COMPLETED TOTAL (SUBMISSION FLOW, MODEL INTEGRATION, VALIDATION, SENTIMENT DISPLAY WERE DELIVERED; CHART AND HISTORY WORK STILL IN PROGRESS).
TEAM VELOCITY

## Slide 34
BURNDOWN STATUS
IT TRACKS REMAINING WORK OVER THE SPRINT TIMELINE. THE DASHED LINE SHOWS THE IDEAL PACE (STEADY BURN TO O). THE SOLID LINE SHOWS ACTUAL PROGRESS. TN SPRINT 1 STARTED WITH 41 COMMITTED POINTS AND ENDED WITH 13 POINTS REMAINING (28 BURNED DOWN). SPRINT DATES: 20 FEB - 27 MAR.

## Slide 35
COMPLETED VS COMMITTED

## Slide 36
RETROSPECTIVE
WHAT WENT WELL
WHAT COULD BE IMPROVED?
ACTIONS FOR NEXT SPRINT
Strong collaboration across different tasks (frontend, backend, and AI) enabled parallel progress
Co-ownership model worked effectively, especially for shared responsibilities across team members
Task breakdown helped clarify responsibilities and made it easier to track progress during the sprint
Communication could be more consistent across the team
Need for more proactive follow-ups (e.g., setting up quick sync calls to ensure tasks stay on track)
Daily stand-ups could be more structured and focused on blockers and progress
Establish more consistent communication by scheduling quick check-ins when blockers arise
Encourage team members to proactively reach out and coordinate instead of waiting for meetings
Improve stand-up effectiveness by focusing on: what was done, what’s next, and any blockers

## Slide 37
WIKI PAGE LINK

## Slide 38
DEMO

## Slide 39
THANK YOU
26 Mar, 2026