## Slide 1
17 April, 2026
AI JOURNAL WITH SENTIMENT ANALYSIS
SPRINT 2
Notes: we still need to choose a logo and replace it with the one here

## Slide 2
01
06
02
07
03
08
TEAM MEMBER ROLES AND RESPONSIBILITIES
MVP
IMPROVEMENTS MADE FROM FEEDBACK
TECHNOLOGIES
PROJECT DESCRIPTION
ALGORITHMS
04
09
TEAM WORKING AGREEMENT
DIAGRAMS
05
10
USER PERSONAS
SPRINT 1 RECAP
AGENDA OVERVIEW

## Slide 3
11
16
12
17
13
18
PRODUCT BACKLOG
PROJECT DEMO
SPRINT 2 BACKLOG
OUR GITHUB
METRICS
LIVE APP DEMO
14
19
RETROSPECTIVE
WIKI PAGE
15
20
SPRINT 3 PLANNING
TEAM NEXUS
AGENDA OVERVIEW CONTD.

## Slide 4
VANESSA AGBUGBA
SANKET MATROJA
Front End Developer
AI Generalist
SAI
Developer
KRISHNA
CHINTAN KOTADIYA
Scrum Master | Developer
Developer | Tester
RAFAELA HOLLANDA
Team Leader | Developer
TEAM MEMBERS
Notes: Are we including Professor Wong like he asked? I did it in case, if not, we can take it out.
Also we need Sanket's and Sai's roles
We also need pictures

## Slide 5
IMPROVEMENTS MADE FROM
PROFESSOR’S FEEDBACK
Feedback: Link on wikipage was not accurate
Action: Wikipage was updated with accurate links
Notes: Used a random sad man's picture to depict mental health, lmk if it works! if not, we can change it.

## Slide 6
PROJECT DESCRIPTION
Team Nexus

## Slide 7
Team Nexus
TEAM WORKING AGREEMENT
• Primary instant meeting platform: WhatsApp
• Video Meeting: Discord
Team members are expected to:
• Communicate respectfully and professionally
• Respond to messages within a reasonable time frame (ideally within 24 hours)
• Share progress updates, blockers, and concerns openly
• Use the agreed communication tools for all project-related discussions
COMMUNICATION PLAN
MEETINGS & AVAILABILITY
The team will hold three regular sync meetings per week:
• Sunday: 10:00 AM • Tuesday: 6:30 PM • Thursday: 9:00 PM
Additional meetings may be scheduled as needed based on sprint requirements. Expectations:
• All members should attend scheduled meetings
• If unable to attend, members must notify the team in advance
• Meeting notes and action items will be documented and shared

## Slide 8
• Task tracking tool: Jira
All project tasks will be:
• Clearly defined and assigned
• Tracked through Jira
• Updated regularly to reflect progress
• Completed before agreed internal deadlines
TASK MANAGEMENT
CONFLICT RESOLUTION
In the event of conflict:
1. The concerned party should first express the issue to the team openly and respectfully
2. The team will attempt to resolve the issue collaboratively
3. If unresolved, the issue will be escalated to the Team Leader / Scrum Coordinator
4. Further escalation (e.g., to the instructor) will be considered only if necessary
Team Nexus
TEAM WORKING AGREEMENT

## Slide 9
WORK EXPECTATIONS &
DEFINITION OF DONE
Each task is considered “Done” when:
• It meets the agreed acceptance criteria
• It is reviewed by at least one other team member (when applicable)
• Code runs without critical errors
• Relevant documentation is updated
• Changes are committed to the shared repository
Team members are responsible for:
• Completing assigned work on time
• Communicating blockers early
• Supporting teammates when needed
TEAM WORKING AGREEMENT
Team Nexus

## Slide 10
STUDENT PERSONA
Age: 21
Gender: Female
Occupation: Undergraduate Computer Science Student
Sarah is a full-time college student balancing coursework, part-time work, and social commitments. During exam periods, her stress levels rise significantly, but she often ignores the early warning signs of burnout. She occasionally journals but finds long entries overwhelming and inconsistent. She wants a simple way to reflect daily without spending too much time.
Challenges:
  Experiences fluctuating stress levels during the semester
  Inconsistent journaling habits
  Difficulty recognizing emotional patterns over time
  Feels overwhelmed during midterms and finals
Goals:
  Track emotional trends throughout the semester
  Identify early signs of burnout
  Receive short, actionable suggestions
  Maintain better emotional balance during academic pressure
NAME: SARAH MARTINEZ

## Slide 11
WORKING PROFESSIONAL PERSONA
Age: 32
Gender: Male
Occupation: Software Engineer
David works remotely for a tech company and spends most of his day attending meetings and coding. While he performs well professionally, he often feels mentally drained without clearly understanding the cause. He values productivity and self-improvement but rarely pauses to reflect on his emotional state.
Challenges:
  Blurred boundaries between work and personal life
  Emotional fatigue during high-pressure deadlines
  No structured way to monitor mood patterns
  Limited time for long reflection exercises
Goals:
  Understand how work stress affects his mood
  Monitor emotional stability over time
  Receive quick, data-driven insights
  Improve work-life balance
NAME: DAVID CHEN

## Slide 12
WORKING PARENT PERSONA
Age: 40
Gender: Female
Occupation: HR Manager
Emiliy balances a demanding job with parenting responsibilities. Her schedule leaves little time for self-reflection, yet she recognizes the importance of emotional awareness. She often feels emotionally exhausted but cannot clearly identify triggers or patterns. She prefers simple, easy-to-use digital tools.
Challenges:
  Limited time for lengthy journaling
  Emotional fatigue from multitasking responsibilities
  Difficulty identifying emotional triggers
  Wants non-clinical, supportive guidance
Goals:
  Build daily emotional awareness
  Identify patterns in stress levels
  Receive manageable well-being suggestions
  Maintain emotional stability for herself and her family
NAME: EMILY PETERSON

## Slide 13
SELF-IMPROVEMENT ENTHUSIAST PERSONA
Age: 27
Gender: Male
Occupation: Fitness Coach
Alex actively tracks his workouts, sleep cycles, and productivity habits. He believes emotional well-being is just as important as physical health but lacks a structured system to measure it. He is interested in data-driven insights and enjoys tools that provide analytics and visualizations.
Challenges:
  Journaling apps provide no analytical insights
  No measurable way to track emotional consistency
  Wants deeper pattern recognition
  Prefers technology-backed recommendations
Goals:
  Quantify emotional trends
  Compare mood ratings with AI sentiment analysis
  Identify emotional volatility
  Optimize overall mental performance
NAME: ALEX RIVERA

## Slide 15
An AI-powered journaling application with real-time emotional analysis and visual mood tracking.
  Real-Time Sentiment Analysis – Journal entries are analyzed instantly using an NLP model.
  Mood Classification System – Each entry is labeled as Positive, Neutral, or Negative.
  Confidence Score Display – Shows the model’s certainty level for each classification.
  Immediate Mood Feedback – Provides short, supportive emotional insights after analysis
  Visual Mood Distribution – Displays a basic chart showing mood trends over time.
  Local Entry Persistence – Saves journal entries locally for later review (MVP scope).
MINIMAL VIABLE PRODUCT (MVP)
Team Nexus

## Slide 16
● Journal Input Manager : Handles user journal entry input and submission through the web interface.
● Backend API Manager : Manages HTTP requests and communication between frontend, sentiment model, and database.
● Sentiment Analysis Manager : Processes journal text and classifies sentiment (Positive / Neutral / Negative).
● Confidence Scoring Module: Extracts prediction probability scores from the DistilBERT output.
● Mood Feedback Generator: Converts sentiment results into short, supportive emotional insights.
● Data Persistence Layer : Stores journal entries, sentiment labels, confidence scores, and timestamps.
● Mood Visualization Manager: Retrieves stored data and generates mood distribution charts over time.
COMPONENTS
Team Nexus

## Slide 17
ARCHITECTURE
DIAGRAM
Team Nexus

## Slide 18
ER DIAGRAM
Team Nexus

## Slide 19
CONTEXT
DIAGRAM
Team Nexus

## Slide 20
SEQUENCE DIAGRAM
-JOURNAL ENTRY
Team Nexus

## Slide 21
SEQUENCE DIAGRAM
-DASHBOARD
Team Nexus

## Slide 22
SPRINT 1 RECAP
What We Set Out To Do
What We Delivered
We aimed to build a complete journaling experience where users can submit entries and have them processed through AI sentiment analysis. This included displaying sentiment results along with confidence scores, while ensuring a smooth user experience through proper input validation, submission confirmation, error handling, and automatic input reset. Additionally, we planned to allow users to view their previous journal entries (US13).
  US1, US7, US10: Core Journal Functionality: Essential features that allow users to create, access, and manage their journal entries.
  US2, US3, US4: Processing and AI Analysis: Journal Entry Processing, AI Sentiment Analysis and confidence score.
  US5, US6, US8: Results and User Feedback: Sentiment Result Display, mood visualization and submission confirmation.
Team Nexus

## Slide 23
PRODUCT BACKLOG
US11 – User Registration
As a user, I want to register an account so that my journal entries are securely stored.
Acceptance Criteria
  Email & password required
  Password hashed
  User saved in database
  Duplicate email prevented
CORE JOURNAL
FUNCTIONALITY
RESULTS &
USER FEEDBACK
PROCESSING &
AI ANALYSIS
US12 – User Login
As a user, I want to log in so that I can access my journal dashboard.
Acceptance Criteria
  JWT token generated
  Protected routes enforced
  Login error handling
Priority: Must Story Points: 5
Priority: Must Story Points: 5
Priority: Must Story Points: 8
US13 – View Journal Entries
As a user, I want to view my previous journal entries so that I can reflect on past emotional states.
Acceptance Criteria
  List view of entries
  Emotion label shown
  Sorted by date
  Entries linked to user ID
  Users access only their own data
US15 – Store Sentiment Results
As a system, I want to store sentiment and confidence results so that they can be used for future analysis and visualization.
Acceptance Criteria
  Sentiment label stored in database
  Confidence score stored
  Data retrievable for visualization and history
Priority: Should Story Points: 5
US6 – Mood Visualization
As a user, I want to see a simple visualization of my mood history so that I can begin identifying patterns.
Acceptance Criteria
  Simple chart renders
  Updates after submission
Priority: Should Story Points: 5
US16 – Error Handling
As a user, I want reliable error handling so that I understand when something goes wrong.
Acceptance Criteria
  API errors handled gracefully
  Clear error messages displayed
  No system crashes
Priority: Must Story Points: 3
US18 – Improved Mood Visualization
As a user, I want a clearer visualization of my mood data so that I can better understand trends.
Acceptance Criteria
  Chart labels are clear
  Axes properly defined
  Colors distinguish sentiment categories
Priority: Should Story Points: 3
Detailed spreadsheet here

## Slide 24
PRODUCT BACKLOG
US19 – Secure Backend Endpoints
As a system, I want to secure backend endpoints so that only authenticated users can access protected resources.
Acceptance Criteria
  JWT required
  Unauthorized requests blocked
  Proper error responses
ADDITIONAL
FEATURES
FUTURE FEATURES
Priority: Must Story Points: 3
US20 – Therapist Access
As a user, I want my therapist to have access to my journal and mood data.
Priority: Could Story Points: 5
US21 – Enable Sharing
As a user, I want to enable sharing of my journal data.
Priority: Could Story Points: 8
US22 – Disable Sharing
As a user, I want to disable sharing at any time.
Priority: Could Story Points: 5
US23 – Therapist User List
As a therapist, I want to see my assigned users
Priority: Could Story Points: 5
US24 – Therapist Dashboard
As a therapist, I want to view journal entries and mood trends.
Priority: Could Story Points: 5
Detailed spreadsheet here

## Slide 25
Sprint Name: Sprint 2
Sprint Duration: April 3rd - April 16th
Sprint Length: 2 Weeks
Sprint Goal
Incorporate users into the system by implementing secure registration, login, and authenticated access to journal features.
Stories Committed
US6, US11, US12, US13, US15, US16, US17, US18, US19.
Team Nexus
Detailed spreadsheet here
SPRINT 2 BACKLOG
Total Story Points Committed: 40

## Slide 26
During Sprint 2, user stories were decomposed into technical tasks to distribute work among team members and track implementation progress.
Task breakdown allows the team to:
  Assign clear responsibilities
  Estimate development effort
  Track sprint progress
  Enable parallel development
Detailed spreadsheet here
SPRINT 2 TASK BREAKDOWN
Team Nexus

## Slide 27
SPRINT 2 TEST CASE
Detailed spreadsheet here

## Slide 28
SPRINT 2 TEST CASE
Detailed spreadsheet here

## Slide 29
SPRINT 2 TEST CASE
Detailed spreadsheet here

## Slide 30
SPRINT 2 TEST CASE
Detailed spreadsheet here

## Slide 31
SPRINT 2 TEST CASE
Detailed spreadsheet here

## Slide 32
SPRINT 2 TEST CASE SUMMARY

## Slide 33
  US6 - Mood History Visualization
  US11 - User Registration
  US12 - User Login
  US13 - View Past Journal Entries
  US15 - Store Sentiment Results
  US16 - Error Handling
  US17 - Loading Indicator
  US18 - Improved Mood Visualization
  US19 - Authentication SecuritY
SPRINT 2 STORIES COMPLETED
Detailed spreadsheet here
Team Nexus

## Slide 34
Detailed spreadsheet here
These stories will be carried over to Sprint 3 for completion:
  US20 – Therapist Access
  US21 – Enable Sharing
  US22 – Disable Sharing
  US23 – Therapist User List
  US24 – Therapist Dashboard
SPRINT 2 STORIES NOT COMPLETED
Team Nexus

## Slide 35
Team estimated points | 40
Team points delivered | 34
Total points carried over | 6
Team Velocity | 34
METRICS
Team Velocity
Team Nexus

## Slide 36
METRICS
Team Velocity
Total velocity of sprint 1: 28
Total velocity of sprint 2: 34
Average: 31
Team Nexus

## Slide 37
BURNDOWN STATUS
Team Nexus

## Slide 38
COMPLETED VS COMMITTED
Sprint 1:
  Committed: 41
  Completed: 28
  Ratio: 68.29%
Sprint 2:
  Committed: 40
  Completed: 36
  Ratio: 85%
Average: 76.65%
Team Nexus

## Slide 39
RETROSPECTIVE
WHAT WENT WELL
WHAT COULD BE IMPROVED?
ACTIONS FOR NEXT SPRINT
Daily stand-ups are more structured
and focused on blockers and progress
Communication could be more consi-
stent across the team
Better collaboration between co-owners
on shared tasks
Team members supported each other
when blocked
Earlier start on documentation and
slides
Begin documentation alongside
development
Increase activity on communication
platform
Improve sprint planning accuracy
Improve estimation during sprint
planning
Team Nexus

## Slide 40
WIKI PAGE LINK

## Slide 41
DEMO

## Slide 42
17 April, 2026
THANK YOU